# Eagle Eye Full Project Status, Benchmark Refresh, Conference-Paper Recovery, and Deployment Runbook

Date: 2026-03-25

Workspace: `/Users/praharshchintu/Documents/New project`

## 1) What is currently working

Core Streamlit app runtime (local).

KPI/traffic deterministic analytics.

Retrieval evidence pipeline with trace/provenance fields.

Carbon state gating logic (`COMPUTED`, `COMPUTED_ZERO`, `NOT_COMPUTABLE`, `RETRIEVAL_ONLY`, `FORECAST_ONLY`, `UNSUPPORTED`).

Reliability test suite for intent and carbon-state behavior.

## 2) What is currently failing or weak

Carbon deterministic coverage is incomplete for many ports/date scopes.

Result: valid traffic evidence can exist while deterministic carbon output is unavailable.

Public URL stability depends on your local machine + tunnel process (not an always-on hosted service).

Conference paper PDF still contains placeholders and duplicated abstract block.

## 3) Refreshed benchmark (latest run)

Source: `/Users/praharshchintu/Documents/New project/evaluation/thesis/results/summary.json`

Top-K: 5

Queries per strategy: 12

| Strategy | Hit@5 | Mean Latency (ms) | Hallucination Rate | Index Chunks | Index Size (MB) |
| --- | --- | --- | --- | --- | --- |
| A (event chunk) | 0.5000 | 158.208 | 0.0000 | 40,000 | 216.351 |
| B (port-day chunk) | 0.4167 | 33.936 | 0.0000 | 7,727 | 239.346 |
| C (hybrid window) | 0.3333 | 25.004 | 0.0000 | 4,054 | 256.418 |

Interpretation:

Best retrieval quality (Hit@5): Strategy A.

Best latency: Strategy C.

Practical trade-off: A for accuracy-sensitive retrieval, C for speed-focused demos.

## 4) Current data coverage snapshot (truth from artifacts)

Source: `/Users/praharshchintu/Documents/New project/docs/carbon_deployment_pack/_project_truth_snapshot.json`

### 4.1 Processed row counts

`events.parquet`: 1,417,791

`arrivals_daily.parquet`: 103,851

`arrivals_hourly.parquet`: 355,688

`dwell_time.parquet`: 82,423

`congestion_daily.parquet`: 85,605

`carbon_segments.parquet`: 11,792

`carbon_emissions_segment.parquet`: 11,792

`carbon_emissions_daily_port.parquet`: 9,117

`carbon_emissions_call.parquet`: 87

`carbon_evidence.parquet`: 11,792

### 4.2 Carbon deterministic availability (critical)

Carbon segment rows: 11,792

Call-linked rows: 429

Call-linked ratio: 3.64%

Unique `port_key`: 2,218

Unique `locode_norm`: 2

Daily rows with non-empty `locode_norm`: 105 / 9,117 (1.15%)

Operational implication:

Deterministic carbon by port/date often falls back to proxy daily inventory or becomes `NOT_COMPUTABLE`, depending on scope.

This is a data-coverage limitation, not only a UI issue.

## 5) Why some carbon queries return NOT_COMPUTABLE

The carbon engine intentionally avoids fake numeric output when deterministic scope is missing.

Typical conditions leading to `NOT_COMPUTABLE`:

No matching deterministic carbon rows in selected port/date window.

Missing call-link support for call-level asks.

Carbon artifacts exist but requested identifiers (MMSI/call_id) do not match current table.

This is correct behavior under strict truthfulness rules.

What needs improvement is carbon coverage and call-link completeness, not forcing synthetic totals.

## 6) Conference paper status audit (from current PDF)

Audited file: `/Users/praharshchintu/Downloads/Eagle_Eye_Conference (5).pdf` (19 pages)

Detected issues:

Placeholder affiliations still present (`Affiliation line 1/2/3`).

Placeholder corresponding author line still present.

Abstract appears duplicated.

Recommended immediate paper fixes:

Replace title-page placeholders with final author metadata.

Keep only one abstract block.

Re-export PDF and re-verify first page text extraction.

Ensure benchmark table matches latest numbers above (A/B/C hit@5 + latency).

## 7) Online access options for ChatGPT-agent review

### Option A (fastest, free, temporary, full parity with your local data)

Run Streamlit locally from this machine.

Expose with tunnel URL.

Keep terminal, app process, and tunnel alive.

Pros:

Uses full local `data/processed` + `data/chroma`.

Matches local behavior.

Cons:

URL is session-bound unless you run a named tunnel/domain setup.

Not always-on.

### Option B (stable hosted app)

Requires paid or self-managed infra due full data size and vector-store constraints.

Recommended only when you need always-on availability.

## 8) Exact run commands (known-good sequence)

Run from: `/Users/praharshchintu/Documents/New project`

### 8.1 Clean stop

pkill -f "streamlit run app/streamlit_app.py" || true
pkill -f "cloudflared tunnel" || true
pkill -f "lt --port 8501" || true
lsof -nP -iTCP:8501 -sTCP:LISTEN || true

### 8.2 Local app only (most reliable)

cd "/Users/praharshchintu/Documents/New project"
source .venv/bin/activate
set -a; source .env; set +a
PYTHONPATH=. .venv/bin/streamlit run app/streamlit_app.py --server.address 0.0.0.0 --server.port 8501

Open: `http://127.0.0.1:8501`

### 8.3 Free public URL (if Docker is flaky, use local-process mode in script)

cd "/Users/praharshchintu/Documents/New project"
source .venv/bin/activate
set -a; source .env; set +a
PREFERRED_TUNNEL=cloudflared ./run_free_public_app.sh

If you need `eagle-eye.loca.lt` style URL:

cd "/Users/praharshchintu/Documents/New project"
source .venv/bin/activate
set -a; source .env; set +a
nohup PYTHONPATH=. .venv/bin/streamlit run app/streamlit_app.py --server.address 0.0.0.0 --server.port 8501 >/tmp/eagle-eye-streamlit.log 2>&1 &
nohup lt --port 8501 --subdomain eagle-eye >/tmp/eagle-eye-lt.log 2>&1 &

Public URL will be `https://eagle-eye.loca.lt` if subdomain is available.

## 9) Troubleshooting (the recurring errors you reported)

### 9.1 `Port 8501 is not available`

lsof -nP -iTCP:8501 -sTCP:LISTEN
pkill -f "streamlit run app/streamlit_app.py" || true

Then rerun local app command.

### 9.2 `Docker daemon is not reachable`

Start Docker Desktop fully and wait until `docker info` works.

Or bypass Docker and run local Streamlit directly (`8.2`).

### 9.3 `503 Tunnel Unavailable`

Tunnel process died or URL stale.

Restart tunnel command only, keep Streamlit alive.

### 9.4 App skeleton keeps loading forever

Usually tunnel issue or Streamlit process crashed.

Check `/tmp/eagle-eye-streamlit.log` and tunnel logs.

## 10) What has been completed vs what remains

### Completed

Carbon state gating to prevent fake zeros and misleading percentages.

Separation of deterministic carbon evidence vs retrieved supporting traffic evidence.

Reliability tests for parser/routing/carbon states.

Benchmark rerun with updated hit@k and latency numbers.

Carbon/deployment documentation pack.

### Remaining (highest priority)

Increase deterministic carbon coverage (especially call-linked rows and locode completeness).

Add stable hosted endpoint if always-on public testing is mandatory.

Final paper cleanup and regeneration (placeholders + duplicated abstract + benchmark refresh table).

## 11) Strict recommendation for your next demo/paper cycle

Demo: run local native Streamlit + tunnel from one clean terminal.

Paper: update title page + abstract + benchmark table from latest `summary.json`.

Carbon claims: explicitly mark `estimated/proxy-based` and avoid claiming full deterministic coverage for all ports.

Include a “data-coverage limitations” subsection in Results/Discussion.

## 12) Source-of-truth files for review

Benchmarks: `/Users/praharshchintu/Documents/New project/evaluation/thesis/results/summary.json`

Per-query benchmark details: `/Users/praharshchintu/Documents/New project/evaluation/thesis/results/per_query_results.csv`

Carbon docs pack index: `/Users/praharshchintu/Documents/New project/docs/carbon_deployment_pack/00_INDEX.md`

Carbon full spec: `/Users/praharshchintu/Documents/New project/docs/carbon_deployment_pack/01_CARBON_EMISSIONS_FULL_SPEC.md`

Carbon QA: `/Users/praharshchintu/Documents/New project/docs/carbon_deployment_pack/02_CARBON_EVALUATION_AND_QA.md`

Deployment plan: `/Users/praharshchintu/Documents/New project/docs/carbon_deployment_pack/03_DEPLOYMENT_PLAN_CURRENT_AND_NEXT.md`

Project truth snapshot: `/Users/praharshchintu/Documents/New project/docs/carbon_deployment_pack/_project_truth_snapshot.json`

## 13) Sample-query reliability validation (latest smoke pass)

Source artifact: `/Users/praharshchintu/Documents/New project/docs/carbon_deployment_pack/_sample_query_smoke_20260325.json`

Validated sample set:

Traffic Monitoring: 8 queries

Vessel Investigation: 8 queries

Forecast Planning: 10 queries

Carbon & Emissions: 10 queries

Unsupported Scope: 7 queries

Total: 43 queries

Observed result summary:

Exceptions: 0

Traffic Monitoring: `ok` for all 8

Vessel Investigation: `ok` for all 8

Forecast Planning: `ok` for all 10

Carbon & Emissions: `ok` with `COMPUTED` state for all 10 sample queries

Unsupported Scope: correctly classified as `unsupported` for all 7

Note:

This smoke pass proves parser/routing stability for shipped sample queries.

It does not override data-availability constraints for arbitrary user queries outside covered scopes.